MPH Project
Gandini-Mambretti-Milano
Software Engineering 2
Presentation

---
Decision made to resolve ambiguities about the specifics
- Web Application
- Professors are enabled only by Administrator
- Number of deliverable choosen by Professors
- Group member invitation
- 3 Different views for Professors

---
Decision made to resolve ambiguities about the specifics
- 3 Types of file can be uploaded
- No automatization for late delivery about score
- Score calculated in 30
- Final score is the average among deliverables
- Groups enabled can download material of other groups

---
Implementation
- Added an Entity ”Invite”
- New Entity ”Mark” to manage deliverable score
- Used a ”GetBytesFromFile” class
- Added a ”UtilDeleteDB” for testing

---
Document Developed
- Planning
  - Definition of the activities
  - Attribution of the effort for each activity
  - Distribution of the activities among members
  - Bar chart of activities
- Problems
  - Wrong attribution of the effort caused by lack of programming knowledge
  - Bar chart not respected

---
Document Developed
- RASD
  - Functional and not functional requirements
  - Entities and StakeHolders
  - Alloy specific
  - Use case and sequence diagram
  - Scenarios
- Difference between RASD and implementation
  - Some specifications and requirements are not respected (like management of user information)

---
Document Developed
- Document Design
  - Specific of software architercture
  - Definition of Session and Entity Bean
  - Structure of DataBase
  - UX Model
- Problems
  - Decision not properly correct and not feasible
  - Consequent delay in implementation